**QA Cinema**

**Daily Stand up**

**Date: 04/08/2022**

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What did you do yesterday? | What will you do today? | Were there any blockers |
| Cameron Black | Worked on classifications to get accordion working.  For Getting There page started looking at google maps integration. | Back to classifications page and finish off the text and styling.  Then back to working on Getting There. | Not fully understanding react and hooks. |
| Lewis Pearson | Completed initial code for components assigned to me.  Created schemas for all collections. | Finish ERDs.  Continue on mongoose/express | Not fully understanding how to set up a backend |
| Ridwan Kawsar | Had final wireframes but did not have full project scope. | Final adjustments for the wireframes. | No blockers |
| Saiful Hussain | Created navbar, screens and discussion board components. | Continue working on screens and discussion board components.  Update nav bar to include discussion board. | No blockers |