**QA Cinema**

**Daily Stand up**

**Date: 05/08/2022**

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What did you do yesterday? | What will you do today? | Were there any blockers |
| Cameron Black | Finished Classifications page.  Embedded Google Maps into Getting There with a location set.  Looked into creating a payment form. | Continue working on payments. | Needing to read up on stuff to learn how to implement payments. |
| Lewis Pearson | Updated ERD to have data types.  Updated schemas to have proper data types.  Created and started implementing controller and router for Booking Information. | Complete the controller for booking information so that it works in postman, allowing similar code to be used for the other collections. | Unfamiliar with using MERN stack. |
| Ridwan Kawsar | Worked on wireframe, completed all but payment and screens.  Worked on places to go, opening times, and ticket booking components. | Work on payment and screens pages. | Wasn’t sure how to work around the log in function for emails. |
| Saiful Hussain | Finished the nav bar with formatting and styling.  Worked on discussion board, and added images to pages. | Finish off those pages. | No blockers |