**QA Cinema**

**Daily Stand up**

**Date: 08/08/2022**

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What did you do last week? | What will you do today? | Were there any blockers |
| Cameron Black | Basic components created with headers.  Started working on payment functionality, setting up checkout for using stripe.  Implemented Google maps on Getting There. | Continue working on payments, work on sending http requests.  Finish off other components with text and further design. | Having to learn react-stripe and implementing http requests/API key. |
| Lewis Pearson | Last week, created initial components for about, opening releases, and new releasing.  Created ERD.  Created backend with mongoose, express etc, with functionality for payments and bookings. | Continue implementing other collections in the backend. | No blockers |
| Ridwan Kawsar | Created components with headers.  Finished wireframe.  Started places to go page.  Started on search. | Working on places to go, contact us page. | No blockers |
| Saiful Hussain | Created components with headers.  Almost finished the navigation bar, with some styling and additional design.  Worked on screens component. | Working on discussion board form. | No blockers aside from potentially having to wait for payments before finishing screens components. |