**QA Cinema**

**Daily Stand up**

**Date: 09/08/2022**

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What did you do yesterday? | What will you do today? | Were there any blockers? |
| Cameron Black | Continued working on payment and using stripe. | Finish off payment, implementing stripe payments into the project.  Start working with NodeMailer. | Has to work with the backend to get payments working. |
| Lewis Pearson | Created the controllers and routers for Users, Ratings, Comments, and Movies collections.  Added delete function to all collections. | Test each collection using postman.  Modify payments to work with Stripe.  Start work on about component. | Has to work with the frontend stripe payments to get payments working. |
| Ridwan Kawsar | Finishing off places to go and contact us page. | Work on adjusting images of varying sizes to be consistent.  Work on search function. | Not sure how to do search function.  Waiting for Getting There component. |
| Saiful Hussain | Overall layout for Screens.  Form for discussion board aside from link to backend. | Continue with discussion form. | Waiting for the backend so that discussion board can connect to it. |