**QA Cinema**

**Daily Stand up**

**Date: 10/08/2022**

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What did you do yesterday? | What will you do today? | Were there any blockers? |
| Cameron Black | Working on payment and working with Lewis. Got the backend set up to take payment from a stripe checkout form and store some data in the database. | Add a payment success page to allow user to return to home.  Work with ticket bookings page to have payment amount dependent on tickets  Work on other components | Learn lifting state. |
| Lewis Pearson | Finished off testing backend with postman.  Worked on connecting payment to the backend. Now allows a user to set up a payment through stripe and have some data stored in the backend. | Work on components such as About, New Releases and listings gallery.  Help connect backend to components when required. | No blockers |
| Ridwan Kawsar | Finished places to go aside from css.  Finalising Contact Us page. | Continue with contact us and look at NodeMailer.  Continue to work on ticket bookings page. | No blockers |
| Saiful Hussain | Finished screens page aside from css.  Made the form for discussion board. | Continue working on the discussion board and link it to the backend. | Waiting on backend. |