**QA Cinema**

**Daily Stand up**

**Date: 11/08/2022**

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What did you do yesterday? | What will you do today? | Were there any blockers? |
| Cameron Black | Fixed the payments component so it goes to error page if payment fails. | Working on home page and getting there. | Waiting to discuss how to pass ticket bookings info to payments. |
| Lewis Pearson | Worked on helping to link discussion board to the backend.  Started working on the components assigned to me, specifically the about page which was almost finished. | Start work on New Releases and Listings Gallery.  Continue helping link other components to the backend. | No blockers. |
| Ridwan Kawsar | Redo contact us page to have functionality working.  For ticket bookings added functionality to pick movie name, pick seat in an interactive way, and date/time on a calendar. | Work on search bar, and opening times. | Couldn’t find calendar with timeslot.  Finding a way to take inputs and pass to payment page. |
| Saiful Hussain | Worked on a few components. Changed the nav bar to include the screens page, and some formatting on the screens page.  Working on the discussion board. | Working on discussion board. | No blockers. |