**QA Cinema**

**Daily Stand up**

**Date: 03/08/2022**

|  |  |  |  |
| --- | --- | --- | --- |
| Name | What did you do yesterday? | What will you do today? | Were there any blockers |
| Cameron Black | Finished coding style guide.  Created homepage, classifications, and payment components. | Doing more of the classifications component, and the Getting There page if there is time. | Waiting on wireframes for styling. |
| Lewis Pearson | ERD started, Backend directory created and express+mongoose installed into it.  Movies schema created | Create basic component for listings gallery and new releases gallery.  Carry on with the backend, creating schemas and update ERD to include datatypes. | No blockers |
| Ridwan Kawsar | Started README and started sketches for wireframing. | Carrying on with the wireframes | No blockers |
| Saiful Hussain | Completed risk assessment.  Started screens component. | Carrying on with screens until other components are finished, then work on the nav bar. | Had to wait for components to do the navigation bar. |